## Slide 1: SDLC (Software Development Life Cycle)

## Slide 2: What is SDLC
A software life cycle model (also termed process model) is a pictorial and diagrammatic representation of the software life cycle. In this Model various activities are carried out in some specific sequence to make the desired software product.

## Slide 3: Types of Model
Waterfall Model
Iterative Model
Spiral Model
V-Model

## Slide 4: Waterfall Model
The waterfall model is also called as 'linear-sequential model' or 'classic life cycle model'. It is the oldest software paradigm. This model suggests a systematic, sequential approach to software development. The software development starts with requirements gathering phase. Then progresses through analysis, design, coding, testing and maintenance.
Drawbacks:
This model is not suitable for more significant and complex projects.
This model cannot accept the changes in requirements during development.
The customer can see the working model of the project only at the end.
The requirement analysis is done initially and sometimes it is not possible to state all the requirements explicitly in the beginning.

## Slide 5: Iterative Model
In this Model, you can start with some of the software specifications and develop the first version of the software. After the first version if there is a need to change the software, then a new version of the software is created with a new iteration. Every release of the Iterative Model finishes in an exact and fixed period that is called iteration.
Drawbacks:
More Resources may be required.
Design can be changed again and again because of imperfect requirements.
Requirement changes can cause over budget.
Project completion date not confirmed because of changing requirements.

## Slide 6: Spiral Model
Using the spiral model, the software is developed in a series of incremental releases. This model possess the iterative nature of prototyping model and controlled and systematic approaches of the linear sequential model. It involves risk analysis.
Drawbacks:
1. It is based on customer communication. If the communication is not proper then the software product that gets developed will not be up to the mark.
2. It demands considerable risk assessment. If the risk assessment is done properly then only the successful product can be obtained.
3. Can be a costly model to use.

## Slide 7: V-Model
V-Model also referred to as the Verification and Validation Model. In this, each phase of SDLC must complete before the next phase starts.
Verification: It involves a static analysis method (review) done without executing code.
Validation: It involves dynamic analysis method (functional, non-functional), testing is done by executing code.
Drawbacks:
Very rigid and least flexible.
Not a good for a complex project.
Software is developed during the implementation stage, so no early prototypes of the software are produced.
If any changes happen in the midway, then the test documents along with the required documents, has to be updated